## Slide 2: exoWeather app
Concept
We wanted to use NASA’s API to get weather data from Mars and then compare it with locations here on Earth using a secondary Weather API.

## Slide 3: exoWeather app
Key Learning Objectives
it was important to us that we pushed ourselves and learned new things.
As such, we set the following learning objectives...

## Slide 4: exoWeather app
Key Learning Objectives
Git/GitHub
React (all of it!) but specifically; API calls, Styled Components and the React Router DOM.
Express...

## Slide 5: exoWeather app
Key Learning Objectives
MongoDB
Javascript
Trello
Teamwork and communication

## Slide 6: exoWeather app
OBSTACLES AND BLOCKERS
Nasa
The NASA API was essentially dead as the Insight Lander and the Curiosity Rover had gone in to power-saving mode and were Just sending back the date and location.

## Slide 7: exoWeather app
OBSTACLES AND BLOCKERS
Nasa

## Slide 8: exoWeather app
OBSTACLES AND BLOCKERS
Nasa
Api conflicts
Both APIs brought back different data, meaning we have to transform and combine into a new database.

## Slide 9: exoWeather app
OBSTACLES AND BLOCKERS
Nasa
Api conflicts
Time
Due to various commitments over the weekend, this was essentially a 3 day project

## Slide 10: exoWeather app
OBSTACLES AND BLOCKERS
Nasa
Api conflicts
Time
Trello
We weren’t diligent with keeping Trello tidy, resulting in duplications of work.

## Slide 11: exoWeather app
OBSTACLES AND BLOCKERS
Nasa
Api conflicts
Time
Trello
File management
We didn’t stick to/or update our plan when files/folders changed within the project, meaning it was easy to get lost.

## Slide 12: exoWeather app
POSITIVES
MOB RULE
MOB CODING HELPED EKE PROGRESS OUT ON A FEW OCCASIONS, ESPECIALLY WHEN BLOCKED. We were able to come together and solve issues.

## Slide 13: exoWeather app
POSITIVES
MOB RULE
Team work MAKES THE DREAM WORK
We learned from each other throughout the project. We’re proud of what we’ve made and its complexity within such a short time period. we all put in a decent shift, meaning we could rely on each other.

## Slide 14: exoWeather app
POSITIVES
MOB RULE
Team work
HEALTHY USE OF CHAT GPT, ANALOGIES AND ACTUALLY TURNING UP.

## Slide 15: exoWeather app
OF COURSE THE REAL PROJECT WAS THE FRIENDS WE MADE ALONG THE WAY
...QUESTIONS?